PWG IPPv2 Face-to-Face Meeting April 18, 2008

Attendees:

| Attendee | Company |
| --- | --- |
| Ron Bergman | Ricoh |
| Shah Bhatti | Samsung |
| Nancy Chen | Oki Data |
| Dennis DeYoung | Xerox |
| Lee Farrell | Canon |
| Joe Murdock | Sharp Lab |
| Harry Lewis | InfoPrint Solutions, Ricoh |
| Glen Petrie | Epson |
| Erhan Soyer-Osman | Microsoft |
| Jerry Thrasher | Lexmark |
| Randy Turner | Konica Minolta |
| Hiro Ueda | MWA |
| David Whitehead | Lexmark |
| Craig Whittle | Sharp Lab |
| Dial-in Participants |  |
| Ira McDonald | High North |
| Bill Wagner | TCI |

Agenda:

- 1:30 – 1:45 Introduction – Select minute taker.

- 1:45 – 2:15 Review proposed v2.X Groups.

- 2:15 – 3:00 Review operations associated with each v2.X group.

- 3:00 – 3:15 Break

- 3:15 – 4:30 Which operations should be moved from optional to required?

Discussion:

- The IPPv2 Statement of Work needs to be modified to conform to the PWG Process 2.0 specification.

  - In the Definition Stage:

    - ATTRIB-2 Stable draft document – Q3 2008.

    - ATTRIB-3 Document ready for PWG approval – Q4 2008.

    - NOTE: A PWG working draft MUST NOT be labeled 'Stable' until AFTER successful prototyping

    - The prefix ATTRIB means Attribute - but we're only standardizing IPP operations (and perhaps a few important attributes).  A more appropriate prefix would be OPER.

  - In the Implementation Stage:

    - PROT-1 Prototype implementations. – Q2 2009

    - NOTE: A PWG working draft MUST NOT enter PWG Last Call and subsequent PWG Formal Approval until AFTER successful prototyping.

- Three separate specs should be produced; otherwise, it will be difficult to show evidence of prototyping of all three levels:

  - IPP/2.0 - Basic Workgroup Printer

  - IPP/2.1 - Enterprise Printer/Print Server

  - IPP/2.2 - Production Printer

- Ira and Jerry volunteered to be editors

- IPP 1.1 implementations that support the new media names can claim IPPv2 compliance

- IPPv2 conformance proposal my Michael Sweet reviewed.

  - 2.0 = workgroup printer, 2911 + 5100.1 + 5100.2 + 5101.1

  - 2.1 = workgroup print server, 2.0 + 3380 + 3381 + 3382 + 3995 + 3996 + 3998 + 5100.7

  - 2.2 = production print server, 2.1 + 5100.3 + 5100.5 + 5100.6 + 5100.8

- Finishing attributes (“finishings” extensions) are conditionally mandatory

  - IPPv2.2 moves to production printing environment

- Many printer vendors have already implemented portions of the IPPv2.x proposed specifications.  How many vendors will advertise their support for newer versions of IPPv2.x?

- Apple, other Linux distributions, and Novell have requested this work (not present at meeting).

- Justification: It’s not a big effort; therefore, the work will be pushed through quickly

  - Stakeholders like Apple and Novell should discuss / propose optional vs. required attributes.

- The optional vs. required operations (mostly optional) were presented by Ron (ftp://anonymous:user%40host.com@ftp.pwg.org/pub/pwg/ipp/ippv2-info/IPP-COMMANDS.pdf)

  - No new operations were introduced (just attributes will be added to IPPv2)

  - Desirable to get input from companies for “essential” vs. “useful” vs. “not necessary” operations (Ron sent out a spreadsheet for input)

- Linux Foundation (LSD) community has standardized on CUPS (v3.2 convenience functions) for their distributions.  Future versions will add other IPP operations.

- Proposal: have Michael Sweet specify what is needed for IPPv2 operations.  Vendors can then look into what is supported.

  - Difficult for many vendors like InfoPrint to look for all their IPP implementations for see what is supported

- An estimated 90 – 95% of the printing community is using LPR / PORT 9100.

- A document listing proposed operations by code and labeled as required / optional was presented (see ftp://anonymous:user%40host.com@ftp.pwg.org/pub/pwg/ipp/ippv2-info/IPP-OPERATIONS.pdf ).  Should this be used as a starting point for the standard?