Internet Printing Project

Conference Call - December 18, 1996

The meeting was called to order at 4:10 PM

Attendees were:

Don Wright - Lexmark

Jay Martin - Underscore

Jim Walker - Dazel

Jeff Copeland - QMS

Keith Carter - IBM

Lee Farrell - Canon

Hiro Sato - Canon

Pete Zehler - Xerox

Tom Hastings - Xerox

Carl-Uno Manros - Xerox

Scott Isaacson - Novell

Bob Herriott - Sun

Bill Wagner - DPI

Ron Bergman - Data Products

Steve Zilles - Adobe

Agenda:

- Impression from the BOF & how to proceed

- Start organizing the work into sub-groups

- Discuss options for HTTP

- Scenarios

- Print Driver, IPP Drivers

- Job Templates

- Next meeting

The group consensus was still to plan on mapping to HTTP, but limit the charter to the MIME and IPP documents.

Steve Zilles and others felt that the Area Directors were testing the working group to determine our knowledge of the IETF and its process.

On the subject of the order of work, the group discussed how to proceed (serial or parallel.)  There was a general consensus that developing the scenarios and the model would be the first steps.  A sub-group was formed to begin working on the scenarios.

Documents Needed

Proposed, in charter documents

- MIME

- IPP Model and Protocol

- Generic Directory Schema

Proposed, out of charter documents

- Requirements/Scenarios

- HTTP Mapping

- LDAP Mapping

Sub-groups

- Model (Attribute/Templates)

- Bob Herriott

- Scott Isaacson (whip)

- Steve Zilles

- Keith Carter

- Tom Hasting

- Peter Z

- JK Martin

- MIME

- Bob Herriott (whip)

- Jeff Copeland

- Ron Bergman

- Roger Debry

- Directory

- Scott Isaacson

- JK Martin

- Keith Carter (whip)

- Carl-Uno Manros

- Security

- Carl-Uno Manros (whip)

- Roger Debry

- HTTP Mapping

- Don Wright

- Roger Debry (whip)

- Prototyping

- Scott Isaacson

- Roger Debry

- Keith Carter

- JK Martin

- Scenarios (Drivers)

- Peter Z

- Carl-Uno Maros

- Keith Carter

- JK Martin (whip)

- Bob Herriott

- Don Wright

- Scott Isaacson

- Bill Wagner

- RFC1179

- There was no interest in forming a sub-group for this area.

HTTP Versus TCP

- No one wants to do TCP mapping at this time

- Continue with plans to do HTTP mapping

- Defer TCP until later

Print Drivers

- Lots of issues

- Needs to be address in the Scenarios document

- Issue over late versus early binding

- Carl-Uno was asked to make a personal appeal to get Microsoft (Babek) involved in the meetings and conference calls.

Templates

- Deferred to the model group

Meetings

- Many people out for holidays

- Some significant time at ABQ should be spent on Scenarios and Models

- Meeting after ABQ will be first week of Feb in SJC, Adobe may host.

- Next Conference call will be Jan 15th

Editors

Requirements - Don Wright

MIME - Bob Herriott

IPP - Scott Isaacson

The meeting ended at 6:06PM